## Slide 1: Systems Development Life Cycles and Process Models
Yvonne Howard
(ymh@ecs.soton.ac.uk)

## Slide 2: Overview
The Software Engineering Big Picture
Software Lifecycles - Short History
Comparing the oldest and the newest
  Waterfall versus Agile

## Slide 3: 2004 Standish Report
29% of technology projects are successful
53% are late, over budget, incomplete, or of poor quality
18% fail

## Slide 4: Engineering
Applying the laws of science and mathematics to develop solutions to specific problems
Flying – aeroplanes
Crossing rivers – bridges
Getting fuel – refinery

## Slide 5: Engineering Processes
Engineers have well-defined processes
  Understand the problem to be solved
    Bridge is to carry railway over river
  Prepare
    Perform calculations and draw plans
  Construct
    Foundations
    Piers …
  Test…
These processes are tried and tested and are repeatable …Predictable?

## Slide 6: Engineering Goals
If we build a bridge, we want it to be robust
  It should not collapse even if:
    The wind is strong / comes from an unusual direction
    People walk in step across the bridge.
We want the bridge built:
    On time
    Within budget
    With quality

## Slide 7: Definition
Software Engineering: The practical application of scientific knowledge in the design and construction of computer programs and the associated documentation required to develop, operate, and maintain them.
Brings together …
  A business problem
  Computer science
  Creativity
  … to create a solution
Engineering implies
  Organization
  Discipline
  Methodical approaches

## Slide 8: Software Engineering
We need techniques to develop software reliably, and deliver it on time and within budget
  From the early design of a software system to its realisation and maintenance
These are the techniques of
Software Engineering
Software Engineering focuses on the software part of the whole system
How can we ensure that software systems are
  On time?
  Within budget?
  With quality?
What are the engineering processes that we need to follow?

## Slide 9: Software Engineering: Big Picture
Requirements Gathering
Surveys
Specification
UML
Implementation
Software code
User studies
Focus groups
Use Cases
Scenarios
Storyboards
APIs
Document formats
Testing
Unit Tests
Black Box Tests
Etc…
Deployment
Configuration
Bug Tracking
User Support
Design
UML
Class Diagrams
Activity Diagrams
Sequence Diagrams
Etc…
SSM
This is rarely a straightforward progression – in reality there are lots of iterations and points of feedback
Definition
Development
Maintenance
+‘infrastructure’ processes: Project Management, Configuration Management, Quality Assurance, Risk Management

## Slide 10: Process Models for Systems development
A software process is that set of actions required to efficiently transform a user’s need into an effective software solution
A particular process is the set of tools, methods and practices we use to produce a software product
An effective process
  is predictable
  Cost estimates and schedules must be met with consistency
  Functional and quality expectations should be met
A process model is an abstract model of a process
  Watts Humphrey, 1990

## Slide 11: Software process models
Determine the order of the stages of software development.
Establish the transition criteria to proceed from one stage to the next.
What shall we do next?
How long should we take?
Process models have evolved and will continue doing so.
Notes: This part of the lecture is based on
Boehm, B. W. (1988). "A Spiral Model of Software-Development and Enhancement." Computer 21(5): 61-72.
This is a pivotal paper in which the short comings of the waterfall method lead to the spiral model.

## Slide 12: Linear, Sequential Models
Complete each stage before advancing to the next

## Slide 13: Waterfall Model - Winston Royce 1970
Systematic
Sequential
Highly structured
No iteration

## Slide 14: Waterfall Model
Waterfall Model ( Royce 1970) (reality)
Systematic
Sequential
Highly structured
No iteration

## Slide 15: The V-model – Validation and verification for defect removal
An extension of waterfall.
Sequential
Shows each phase of development with the corresponding testing phase
Defect prevention designed into the process at every stage

## Slide 16: So was this the magic bullet?
Can you spot the flaws in this approach?

## Slide 17: Linear Plan based problems
Big requirements up front (BRUF)
  Heavyweight
  Customers needs evolve alongside the development of the project, BRUF gives no opportunity to adapt
One big delivery at the end:
  Risks aren’t assessed early
  If it goes wrong, it fails completely
After requirements, the customer is not at the heart of development
Produces a tick box culture
  software can be ticked - even if it is no longer wanted or fails to delight
High complexity

## Slide 18: Incremental process models
Scope of project is clear from start, but development is broken into individual stages, e.g.
  Stage 1: Stock keeping system in warehouse
  Stage 2: Online orders, using stock system
  Stage 3: Automatic invoicing, based on 1 and 2
Stages are tackled in sequence
Each has value, even if later stages are not completed
Detailed requirements for each stage can be captured when the stage begins, based on latest experience and information
Each stage may use V, Waterfall, other model

## Slide 19: Risks
Project affect the project schedule or resources; loss of a key member of staff.
Product affect quality or performance; failure of a component to perform as expected.
Business risks affect organisation; take over.

## Slide 20: Examples of risks
Staff turnover | Experienced staff leave before it is finished
Management change | Different priorities.
Requirements change | Larger than planned
Specification delays | Not available on time
Size underestimate | Completely wrong
CASE tool underperforms | 
Technology change | The system is superseded by new technology
Competition | Somebody else markets a competitive product.

## Slide 21: Risk analysis
Establish objectives for the product at this stage
Identify constraints and risks
Quantify risks
  Severity of impact x probability of occurrence
  High severity x high probability= potential ‘show stopper’
Identify alternative strategies
Decide on a strategy that will overcome the risks
  Tackle show stoppers early

## Slide 22: The Spiral Model
Recognises the uncertainty at many stages of software development
Incorporates periodic risk assessment
Progress is shown as a line that spirals out from centre of diagram. The diagram represents four phases
  Analyse risks and plan
  Analyse requirements
  Construct
  Evaluate

## Slide 23
Analyze risks and plan
Evaluate
Analyze requirements
Construct

## Slide 24: Spiral and win-win spiral (Boehm, 1988)
Risk
Anal
CUMULATIVE
COST
DETERMINE OBJECTIVES, ALTERNATIVES,
CONSTRAINTS
REVIEW
PLAN NEXT PHASES
Progress through steps
DEVELOP, VERIFY NEXT LEVEL PRODUCT
Commitment partition
Risk analysis
Risk analysis
Risk analysis
Proto-type
Operational prototype
Proto-type
Prototype
Models
Benchmarks
Concept of operation
Emulat-ions
Software rqts
Requirements validation
Design validation
and verification
Software product design
Rqts plan
Life cycle plan
Development plan
Integration and test plan
Implemen-tation
Accept-ance test
Detailed Design
Code
Unit test
Integration and test
EVALUATE ALTERNATIVES IDENTIFY, RESOLVE RISKS
Incremental
Iterative
A spiral flow through four quadrants
Start in the middle and work out round the spiral
increasing completeness at each iteration
Assess risk at every iteration before moving forward
Prototype at every iteration

## Slide 25: Win - Win Spiral Model (Boehm & Bose, 1994)
1. Identify next level Stakeholders
7. Review commitment
6. Validate product and process definitions
5. Define next level of product and process – including partitions
4. Evaluate product and process alternatives
Resolve risks
3. Reconcile win conditions. Establish next level objectives
2. Identify Stakeholders win conditions
Win-Win Extensions
Original Spiral
Incremental
Extension of spiral model
product stakeholders (e.g. developers, users)
negotiate mutually satisfactory sets of
  objectives
  alternatives
  and constraints
for each successive version.

## Slide 26: Example
Going to Glastonbury
  What are the risks?
  How to plan?

## Slide 27: Break…

## Slide 28: Agile
http://www.youtube.com/watch?v=XokJLWp7icI (Kids)
http://www.youtube.com/watch?v=ALWHCUNU8Nw&NR=1 (Silly song)

## Slide 29: Agile Methods 1996 -
Arose from dissatisfaction with linear plan based methods Heavyweight
Break the project down into iterations of variable length. Each iteration produces a deliverable
Involve client directly in the development. Expect the requirements to evolve
Notes: Cohen, D. & Lindvall, M., 2004. An Introduction to Agile Methods Fraunhofer Center for Experimental Software Engineering. Advances, 62(03), p.1-66.

## Slide 30: Agile Manifesto 2001
Individuals and interaction over process and tools.
Working software over comprehensive documentation.
Customer collaboration over contract negotiation.
Responding to change over following a plan.
http://www.agilealliance.org/the-alliance/the-agile-manifesto/
Kent Beck, Mike Beedle, Arie van Bennekum Alistair Cockburn, Ward Cunningham Martin Fowler James Grenning, Jim Highsmith, Andrew Hunt, Ron Jeffries, Jon Kern Brian Marick , Robert C. Martin, Steve Mellor, Ken Schwaber, Jeff Sutherland, Dave Thomas

## Slide 31: Agile principles
Customer involvement
  Closely involved throughout the whole development process. Their role is to prioritise new system requirements and to evaluate iterations.
Iterative, Incremental delivery
Delivers something of value to the customer at every delivery
Deliver on time
Developers that have the ability to cope with intense involvement
Adapt, Embrace change
  Expect the system to change and adapt.
Manage Risk
Maintain simplicity, eliminate complexity

## Slide 32: Selection of Agile methods and tools
eXtreme programming XP
Scrum
Crystal Clear
Feature driven Development
Lean
Dynamic systems Development Method
Kanban

## Slide 33: XP – eXtreme programming values
  Simplicity
    We will do what is needed and asked for, but no more. We will take small simple steps to our goal
  Communication
    Everyone is part of the team and we communicate face to face daily. We will work together on everything from requirements to code. We will create the best solution to our problem that we can together.
  Feedback
    We will take every iteration commitment seriously by delivering working software. We demonstrate our software early and often then listen carefully and make any changes needed.
  Respect
    Everyone gives and feels the respect they deserve as a valued team member.
  Courage
    We will tell the truth about progress and estimates. We don't document excuses for failure because we plan to succeed. We don't fear anything because no one ever works alone.

## Slide 34: Twelve Rules of eXtreme Programming
The planning game: At the start of each iteration, customers, managers, and developers meet to flesh out, estimate, and prioritize requirements for the next release. The requirements are called “user stories” and are captured on “story cards” in a language understandable by all parties.
Small releases: An initial version of the system is put into production after the first few iterations. Subsequently, working versions are put into production anywhere from every few days to every few weeks.

## Slide 35: 3..5
Metaphor: Customers, managers, and developers construct a metaphor, or set of metaphors after which to model the system.
Simple design: Developers are urged to keep design as simple as possible, “say everything once and only once”.
Tests: Developers work test-first; that is, they write acceptance tests for their code before they write the code itself. Customers write functional tests for each iteration and at the end of each iteration, all tests should run.

## Slide 36: 6..8
Refactoring: As developers work, the design should be evolved to keep it as simple as possible.
Pair programming: Two developers sitting at the same machine write all code.
Continuous integration: Developers integrate new code into the system as often as possible. All functional tests must still pass after integration or the new code is discarded.

## Slide 37: 9..10
Collective ownership: The code is owned by all developers, and they may make changes anywhere in the code at anytime they feel necessary.
On-site customer: A customer works with the development team at all times to answer questions, perform acceptance tests, and ensure that development is progressing as expected

## Slide 38: 11..12
40-hour weeks: Requirements should be selected for each iteration such that developers do not need to put in overtime.
Open workspace: Developers work in a common workspace set up with individual workstations around the periphery and common development machines in the centre.

## Slide 39: Scrum – an agile method
http://www.youtube.com/watch?v=vmGMpME_phg&feature=related
http://www.youtube.com/watch?v=PHS-ycbRwqI

## Slide 40: Agile problems
Customer involvement
  Might not have a customer who can spend time with the development team and represent stakeholders.
  Incremental delivery
  Stakeholders have different priorities,
Developers that have the ability to cope with intense involvement
  Need the right calibre workforce.
Embrace change
  Expect the system to change and adapt.
Maintain simplicity, eliminate complexity No time, too busy

## Slide 41: Agile versus plan based methods
Agile methods promise
  Higher customer satisfaction, faster development times, solution to rapidly changing requirements.
Plan driven methods promise
  Predictability, stability and high assurance.
Each method has their “home ground” where one clearly wins.
Boehm suggests five aspects.

## Slide 42: Critical Levels (failure can result in)
Loss of many lives L
Loss of essential money E
Loss of Discretionary Money D
Loss of Comfort C
Plan based method
Agile method
Alastair Cockburn
L | L6 | L20 | L40 | L100
E | E6 | E20 | E40 | E100
D | D6 | D20 | D40 | D100
C | C6 | C20 | C40 | C100
 | 1-6 | 7-20 | 21-40 | 41-100
Project Size x Critical Factor,
a two-person, life-critical project is L6,
a 50-person project that risks profit but not existence is D100.

## Slide 43: Size of project team
Plan driven methods are needed to handle large teams and products; hard to tailor down to small projects
Agile methods are well matched to small products and teams; reliance on tacit knowledge limits scalability.
This Barry Boehm’s view –What might Alastair Cockburn or Scott Ambler think?
What do you think?

## Slide 44: Personal
Cockburn levels
3. (Ri) Able to revise a method; breaking its rules to a new situation.
2. (Ha) Can tailor a method to fit.
1 A. (Shu) Level 2 trainees
1B. (Shu) Simple coding
-1. Make tea
Plan. Need a critical mass of level 2/3 experts during project definition. But can work with fewer later on. Can use 1B people.
Agile. Need critical mass of 2/3 level experts throughout the project. Risky to use non agile 1B staff.

## Slide 45: Culture
Plan. Thrive in a culture where people are comfortable in the sense of having their roles defined by clear policies
Agile. Thrive on adaptability
Actually, Barry Boehm said ‘Chaos’ not adaptability, how would Kent Beck, or Alastair Cockburn respond?

## Slide 46: Dynamism
Plan: Detailed plan and design up front give a stable environment; but much rework for highly dynamic environments.
Agile: Simple design and refactoring are good for highly dynamic situations; but much potentially expensive rework for stable situations.

## Slide 47: Polar chart (Boehm)
Critical
personnel
dynamism
culture
size
Many lives
comfort
% 1B 40
0
%2/3 15
35
% change 1
90
5% chaos
90
1
300
agile
plan

## Slide 48: Using the chart
By identifying the regions each feature lies on the polar chart, we determine the aspects of the project are better treated by plan or agile methods

## Slide 49: Polar chart example
Critical
personnel
dynamism
culture
size
Many lives
comfort
% 1B 40
0
%2/3 15
35
% change 1
90
5% chaos
90
1
300
agile
plan
The chart shows aspects of a project in which both plan and agile methods are in their “home ground”. A project manager must balance both methods.

## Slide 50: Is this how plan based methodists see the agilists?

## Slide 51: Rules and practices in agile methods/tools

## Slide 52: Agile maturity
According to Kent Beck
Do everything as written.
After having done that, experiment with variations in the rules.
Eventually, don’t care if you are doing XP or not.
According to Alastair Cockburn: The three levels of practice are Shu, Ha, and Ri
The Shu phase: the student builds the technical foundation of the art.
The Ha stage: the student must reflect on the meaning and purpose of everything that s/he has learned and thus come to a deeper understanding beyond repetitive practice. In Ha, each technique is thoroughly learned and absorbed into the muscle memory, the student is prepared to reason about the background behind these techniques
The Ri: the Student has become a practitioner must think originally and develop from background knowledge their own original thoughts
From Aikido

## Slide 53
What do the newer models agree on?

## Slide 54
Risk management
Close customer involvement
Incremental delivery
Iteration
Feedback driven adaptivity

## Slide 55: Others
Rational Unified Process
Open Source methods, The Bazaar
and others
See what you can find out about them
And so that we remember why we bother, here is a link to
software horror stories

## Slide 56: Xtreme Programming
iteration and prototyping evolve successively more complete versions of software.
requirements negotiation with on-site customer domain expert, simple design using storyboards, CRC ( Class Responsibility Collaboration) cards
no design/architecture review, design is refined through the code-fix-release cycle
design is broken down into coding work packages/components that can be completed in a day
development using well defined and strictly adhered to tools and coding standards
pair programming
iterated code, test and fix cycle (writing tests before code)
daily builds
incremental release of frequent updates in functionality in a short cycle.
Has Values and Principles built into work practices